IT Chronicles – Newsletter Automation System

Five-Phase Implementation Plan

Version 1.0 | October 2026

# 1. Purpose

This plan defines a robust, template-driven automation system for collecting newsletter content through fixed Google Forms, storing and normalizing submissions, generating section-specific Word documents, and assembling selected content into a final master newsletter document. The architecture is designed so that normal changes to forms, subsections, fields, layouts, and document formatting do not require application-code changes.

# 2. Source Structure Used for the Plan

The current IT Chronicles template contains a cover, contents page, Editorial & Messages, Research and Innovation, Faculty Achievements, Student Achievements, Industry/Alumni/Outreach, and Departmental Highlights. The template also demonstrates statistics cards, featured content blocks, registers/tables, images, and a data-to-document concept.

The accompanying form specification proposes five master Google Forms for Research & Innovation, Faculty Achievements, Student Achievements, Industry/Alumni/Outreach, and Departmental Highlights, with category-specific subsections and fields.

The plan therefore treats Editorial & Messages as issue-level content and the five master forms as structured data-entry sources.

# 3. Design Principles

Data is the source of truth; Word documents are generated views of the data.

Google Form questions must be separated from internal/canonical field names through mappings.

Sections and subsections must be configuration-driven rather than hard-coded.

Word templates must control presentation and formatting.

Template, schema, and configuration versions must be retained.

Only approved content should enter the publication workflow.

Every generated document must be traceable to its issue, entries, and template versions.

Normal changes to document structure or formatting should require configuration/template changes, not code changes.

The same content database should support multiple newsletter issues.

# 4. Overall Architecture

Google Forms → Google Sheets/raw responses → ingestion and validation → canonical content database → editor/approval workflow → template engine → section documents → newsletter builder → master DOCX/PDF.

# 5. Five-Phase Implementation Plan

## Phase 1 – Data Architecture & Configuration Model

Foundation of the system. Define the canonical data model and the configuration layer before building document generation.

Key activities:

Define Issue, Section, Subsection/Category, Entry, Field, Media, Template, Approval, and Generation entities.

Define common entry fields: entry ID, issue, section, subcategory, date, title, person/team, description, outcome, evidence link, photo link, featured flag, display order, and approval status.

Define category-specific schemas for publications, patents, funded projects, presentations, technical innovations, awards, certifications, invited talks, recognitions, research accomplishments, student achievements, industry/outreach activities, and departmental activities.

Create a field registry with stable internal field keys independent of Google Form wording.

Create Form → canonical-field mappings so Form question changes do not propagate into the document layer.

Define section/subsection configuration including name, ID, enabled state, order, schema, and associated template.

Define issue-level metadata for academic year, semester, volume, issue, publication period, cover information, editorial content, and department-at-a-glance information.

Define versioning rules for forms, schemas, mappings, templates, and issues.

Define validation rules and required/optional field behaviour.

Deliverables: data model; database schema; field registry; section/category registry; form-mapping specification; configuration schema; versioning strategy; validation specification.

Exit criteria: every current form field and every current newsletter section can be represented without hard-coded document logic.

## Phase 2 – Form Ingestion, Normalization & Editorial Workflow

Build the reliable pipeline from Google Forms/Sheets into the structured content repository.

Key activities:

Connect each master Google Form response source.

Create a raw-response ingestion layer so original submissions are preserved.

Map each raw response to canonical fields.

Detect the selected category/subsection and populate only the relevant schema.

Normalize dates, names, categories, links, file references, and controlled values.

Validate required fields, field types, links, duplicates, and inconsistent submissions.

Store uploaded photos/evidence references separately from text data.

Assign unique entry IDs.

Implement Draft → Reviewed → Approved workflow.

Allow editors to correct or reject entries without modifying the original raw response.

Implement Featured and Display Order controls.

Maintain an audit trail for edits, approvals, and status changes.

Deliverables: ingestion service; normalized content database; validation engine; media handling; editor review interface; approval workflow; audit logs.

Exit criteria: a real Google Form submission becomes a validated, traceable content entry without manual spreadsheet restructuring.

## Phase 3 – Template Engine & Section Document Generation

Build the document-generation engine using editable Word templates and reusable layout components.

Key activities:

Create Word templates for each major newsletter section.

Define a controlled placeholder convention using canonical field keys.

Support repeated entries, optional blocks, conditional content, images, tables, statistics, featured cards, and section headers.

Create reusable document components such as section header, statistics cards, featured/spotlight block, register/table, image-caption block, quote block, and footer/header.

Keep layout and formatting inside Word templates wherever practical.

Implement template validation to detect unknown placeholders, missing required fields, and invalid configuration.

Implement template versions with Draft → Validated → Published → Archived lifecycle.

Generate section-specific DOCX files from approved entries.

Record the exact template version and data version used for every generated document.

Support template preview before publication.

Deliverables: template engine; component library; section templates; template validator; template versioning; section DOCX generator; generation metadata.

Exit criteria: each current newsletter section can be generated from approved structured data, and normal formatting changes can be made by editing a template rather than source code.

## Phase 4 – Newsletter Builder & Master Document Assembly

Create the interface and engine for selecting, ordering, previewing, and assembling the final newsletter.

Key activities:

Create an Issue/Newsletter Builder.

Allow editors to select which major sections appear in an issue.

Allow selection/deselection of individual entries within each subsection.

Support automatic or manual display ordering.

Support Featured selection and limits where the template requires spotlight content.

Resolve optional sections and empty categories automatically.

Assemble selected section content into the master newsletter structure.

Support issue-level content such as cover, contents, editorial message, department-at-a-glance, and editorial team.

Generate a master DOCX while preserving template formatting and section boundaries.

Generate PDF output from the final approved document.

Provide a preview before final generation.

Store each generated master document with issue, selected-entry list, template versions, timestamp, and generator version.

Deliverables: newsletter builder UI; selection/order workflow; master template; master assembler; preview; DOCX/PDF generation; generation history.

Exit criteria: an editor can create a complete newsletter from approved entries without manually copying content between Word documents.

## Phase 5 – Administration, Versioning & Long-Term Maintainability

Remove routine developer dependency and make future structural/form/template changes manageable through administration and controlled configuration.

Key activities:

Build an administration interface for sections, categories, fields, mappings, and templates.

Allow administrators to add/disable/reorder subsections without changing application code.

Allow administrators to upload and publish new Word template versions.

Provide configuration validation before publishing changes.

Maintain backward-compatible versions for historical issues.

Allow multiple newsletter issues to coexist without overwriting earlier configurations.

Implement role-based access for contributors, editors, and administrators.

Implement backup and recovery for raw submissions, normalized data, templates, generated files, and configuration.

Implement monitoring and error reporting for ingestion and document generation.

Add automated regression tests using representative form responses and expected document outputs.

Document the change procedure for form changes, new fields, new subsections, template changes, and new document types.

Prepare deployment and maintenance documentation.

Deliverables: admin portal; configuration management; template publishing workflow; RBAC; backups; monitoring; regression tests; administrator documentation.

Exit criteria: routine changes can be performed by an authorized administrator without modifying application source code.

# 6. Proposed Core Data Model

| Entity | Purpose | Examples |
| --- | --- | --- |
| Issue | Represents one newsletter issue | Academic year, semester, volume, issue |
| Section | Major newsletter area | Research, Faculty, Student, Industry, Departmental |
| Category | Subsection/category within a section | Publication, Patent, Award, Workshop |
| Entry | One approved content item | One publication, one award, one event |
| Field | Canonical data attribute | title, date, description, DOI |
| Form Mapping | Maps form questions to canonical fields | Google question → journal_name |
| Media | Photo/evidence reference | Drive image, certificate, report |
| Template | Versioned document layout | Research v2, Master v4 |
| Approval | Editorial state | Draft, Reviewed, Approved |
| Generation | Audit record for output | Issue + entries + template versions |

# 7. Change Management Model

The system should make the following routine changes possible without source-code modification:

| Change | Expected process |
| --- | --- |
| Document formatting | Edit Word template → validate → publish new version |
| New form field | Add form question → map to canonical field → optionally add placeholder to template |
| New subsection | Create category/schema → map form → assign template |
| Remove subsection | Disable/archive configuration |
| Reorder content | Change display order or master configuration |
| New master layout | Create new master template version |
| Historical issue | Keep its original configuration/template versions |
| New document type | Add schema + template + configuration; engine remains unchanged |

# 8. Quality & Robustness Requirements

No reliance on fixed Excel column numbers in application logic.

No dependence on the exact wording of Google Form questions.

No hard-coded Word formatting in business logic wherever a template can express it.

Unknown or missing fields must produce validation errors rather than silent corruption.

Optional subsections must be safely omitted when no approved content exists.

Historical generated documents must remain reproducible using their recorded versions.

Raw form responses must remain immutable for auditability.

Generated documents must retain traceability to source entries.

Template changes must be previewable before publication.

The system must support the current five-form structure while allowing future forms/categories.

# 9. Suggested Implementation Order

Freeze the canonical data model and configuration specification.

Map all fields in the current five master forms.

Define the initial database and issue model.

Build ingestion and approval workflow.

Create one complete vertical slice first: Research → approved entries → Research DOCX.

Generalize the template engine and reusable components.

Add the remaining four sections.

Build master newsletter selection and assembly.

Add administrator/configuration tools.

Run regression tests using a full representative issue.

Pilot with one semester/issue before production rollout.

# 10. Definition of Success

The system is successful when a future administrator can change the Google Form structure, add or remove a subsection, or redesign the Word newsletter layout through approved configuration and template workflows, while the core application continues to operate unchanged. A final newsletter should be reproducible from its stored issue configuration, approved entries, and template versions.

# 11. Source Basis

This plan is based on the uploaded IT Chronicles Semester Newsletter Template and the IT Chronicles Department Newsletter – ToC/form specification. The newsletter template defines the current visual/content structure and explicitly proposes Google Forms → Google Sheets → document generation, including Featured, Photo Link, Evidence Link, Display Order, and Approval Status controls. The form specification defines the five master form areas and their current category-specific fields.